**CS 440 Meeting Minutes**

Group 1 Date: 9/29/21 Time:9:10PM Duration: 60 Minutes

Present, on time: Andy Hansana, Kevin Elliott, Ryan Crowley

Present, not on time:N/A

Absent: Vincent Weaver (Family)

Synopsis: The purpose of this meeting was to reconvene on how each individual was doing with certain tasks and updates on connecting the GUI with the backend for the functionality of the application.

**Recent Accomplishments:**

* Andy setup diagrams for the development project as well as updating all group members of tasks such as progress, and working on the class.
* Kevin pushed the second iteration of the GUI onto to optimize the functionality of it better as compared to the first prototype.
* Vince adapted the GUI file to the current project.
* Ryan has gotten the API to fully work as it is able to pull data, and has finalized the API to use with functionality.

**Current Activities:**

* Andy: Develop more on Divvy Bikes class as well as collaborating with kevin on functionality of using GUI and incorporating it with functions.
* Vince: Programming the API with data structural functions for pulling information and displaying.
* Kevin: Optimizing GUI to help Andy connect it towards the backend.
* Ryan: Getting API to work with displaying the data, and getting it to asynchronously pull data to the app.

**Action Items:**

* Kevin:Dividing navigation into more steps for clarity in task assignment between groups, establishing GUI scenes with working transitions and adding transitions & notifications.
* Ryan: Research unirest documentation on asynchronously pulling data to application.
* Andy: Developing van class towards functionality to the application and functions.
* Vincent: Working on a system to import maps for display.